# API Contract Radar Monitor — Development Plan

This document is structured for JIRA import. Each EPIC maps to a JIRA Epic, each Story maps to a JIRA Story, and each Task maps to a JIRA Sub-task.

# EPIC A — Tracer Bullet: OpenAPI Diff CLI

Theme: Thin end-to-end slice — `drift check` parses two OpenAPI YAML files and posts a PR comment listing Breaking Changes. No Blast Radius yet.
Business value: Gives a platform team proof that the tool catches breaking changes before merge. Unblocks consumer work.
Exit criteria:
  • drift check runs in CI on one real producer repo
  • PR comment lists at least one Breaking Change with field path, kind, and severity
  • radar-desktop launches; radar-api sidecar starts with SQLite; radar-ui loads
  • Exit code 0/1/2 semantics documented

## Story A-1 · Project Skeleton & CI

Priority: P0 · Size: S
So that all subsequent tasks start from a clean, runnable baseline with CI already green.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-1-T1 | PREPARATORY | Init Cargo workspace with radar-cli, radar-api, radar-scanner crates; drift-dashboard pnpm workspace |
| A-1-T2 | PREPARATORY | GitHub Actions CI: cargo test + clippy + pnpm lint + pnpm build |
| A-1-T3 | PREPARATORY | Docker Compose: postgres:16, radar-api, drift-dashboard for local dev |
| A-1-T4 | PREPARATORY | sqlx migrate setup: drift-db crate, initial empty migration, run-on-startup flag |

## Story A-2 · Spike — OpenAPI Parser Selection

Priority: P0 · Size: S · Type: SPIKE (throwaway)
So that Story A-3 starts with a confirmed library choice, not a guess.

Spike Question

Does `oas3` (Rust) handle $ref resolution and vendor extensions without panicking on real-world specs?

Does `openapiv3` crate support OpenAPI 3.1 discriminators?

What is parse time on a 500 KB spec with 300 paths?

## Story A-3 · Parse OpenAPI YAML → Typed Diff

Priority: P0 · Size: M
So that the tool produces a structured list of Changes I can inspect before any CI wiring.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-3-T1 | FEATURE | SpecVersion struct + parse_openapi(path) with $ref resolution |
| A-3-T2 | FEATURE | diff(base, head) → Vec<Change> — field removal, addition, type change, required→optional |
| A-3-T3 | FEATURE | classify_severity(change) → Severity — breaking vs non-breaking rules per OpenAPI semantics |
| A-3-T4 | FEATURE | JSON and human-readable table output renderers |

## Story A-4 · `drift check` CLI Command

Priority: P0 · Size: S
So that I can run a single command against two specs and get a coloured table on stdout.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-4-T1 | FEATURE | drift check subcommand with --base, --head, --spec, --format, --json, --no-color flags |
| A-4-T2 | FEATURE | Terminal colour rendering: breaking=red, non-breaking-risky=amber, safe=teal; respects NO_COLOR |
| A-4-T3 | FEATURE | Exit code semantics: 0=clean, 1=breaking changes found, 2=parse/config error |

## Story A-5 · Policy File (.radar.yml)

Priority: P0 · Size: S
So that teams can choose warn-only vs block without changing the CLI invocation.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-5-T1 | FEATURE | Parse .radar.yml config; default values when file absent |
| A-5-T2 | FEATURE | Policy evaluation: block_on: never ¦ any_break ¦ active_consumers; exit code decision |

## Story A-6 · GitHub PR Comment

Priority: P0 · Size: M
So that the reviewer sees the breaking changes inline without leaving GitHub.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-6-T1 | FEATURE | Detect current PR number from GITHUB_SHA / GITHUB_REF env vars |
| A-6-T2 | FEATURE | POST/PATCH GitHub comment via REST API; idempotent (find-then-update) |
| A-6-T3 | FEATURE | Markdown comment template: summary header, changes table, blast-radius placeholder, policy verdict |

## Story A-7 · radar-api Stub — Diff Submission

Priority: P0 · Size: S
So that diff results are persisted for future dashboard and blast-radius use.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-7-T1 | FEATURE | axum route POST /v1/services/:id/diffs; service, diff, change tables via sqlx |
| A-7-T2 | FEATURE | Service token auth middleware (bearer token, env-seeded for P0) |
| A-7-T3 | FEATURE | GET /v1/services/:id/diffs list endpoint |

## Story A-8 · radar-ui + radar-desktop Electron Shell (SQLite mode)

Priority: P0 · Size: M
So that I can open a desktop app, point it at a spec, and see diffs without configuring any infrastructure.

| Task ID | Hat | Goal |
| --- | --- | --- |
| A-8-T1 | PREPARATORY | radar-ui pnpm workspace with Vite 6 + React 19 + Tailwind + shadcn/ui; radar-desktop with electron-vite |
| A-8-T2 | FEATURE | radar-api SQLite mode: --db sqlite:PATH flag; sqlx AnyDatabase feature; same migrations on SQLite |
| A-8-T3 | FEATURE | Electron main process: spawn radar-api child; wait for health-check; terminate on quit |
| A-8-T4 | FEATURE | Minimal radar-ui home screen: service list, Run Check button calling radar-api via fetch |
| A-8-T5 | FEATURE | electron-builder config: Windows NSIS installer, macOS DMG, Linux AppImage; GitHub release job |

# EPIC B — Consumer Blast Radius & Release Notes

Theme: Consumer Registry + Usage Telemetry Ingest + Blast Radius on OpenAPI + Release Notes CLI
Business value: Closes the loop — PR comment now names which services break and how recently they called the affected field.
Exit criteria:
  • Three consumers registered; PR comment names them with last-seen timestamps
  • drift explain --release-notes outputs valid Markdown from a real Diff
  • Policy block_on: active_consumers blocks CI correctly

## Story B-1 · Consumer Registry API

Priority: P0 · Size: M
So that I declare my dependency on a producer once and get notified of future breaks automatically.

| Task ID | Hat | Goal |
| --- | --- | --- |
| B-1-T1 | FEATURE | consumer + subscription tables, migrations |
| B-1-T2 | FEATURE | POST /v1/consumers, POST /v1/services/:id/subscriptions, GET /v1/services/:id/consumers routes |
| B-1-T3 | FEATURE | drift register CLI subcommand: reads .radar.yml, calls POST /v1/consumers + subscription |

## Story B-2 · Usage Event Ingest

Priority: P0 · Size: M
So that the system knows which fields each consumer actually calls at runtime.

| Task ID | Hat | Goal |
| --- | --- | --- |
| B-2-T1 | FEATURE | usage_event table (hypertable-ready schema); batch insert via COPY for throughput |
| B-2-T2 | FEATURE | POST /v1/usage/events — accepts array; rate-limit per service token |
| B-2-T3 | FEATURE | Retention cron job: delete events older than lookback_days × 3 |

## Story B-3 · Blast Radius Computation

Priority: P0 · Size: L
So that I see exactly which consumers called the field I'm removing, and when.

| Task ID | Hat | Goal |
| --- | --- | --- |
| B-3-T1 | FEATURE | blast_radius(diff_id) → Vec<(Consumer, Confidence, LastSeen)> query |
| B-3-T2 | FEATURE | GET /v1/diffs/:id/blast-radius endpoint |
| B-3-T3 | FEATURE | Update drift check PR comment to include blast radius table |
| B-3-T4 | FEATURE | Policy block_on: active_consumers — evaluate blast radius and set exit code |

## Story B-4 · Release Notes Generator

Priority: P1 · Size: M
So that I can paste one command's output into GitHub Releases and consumers know exactly what changed.

| Task ID | Hat | Goal |
| --- | --- | --- |
| B-4-T1 | FEATURE | Fetch Diff + Blast Radius from radar-api; populate template structured sections deterministically |
| B-4-T2 | FEATURE | Claude API call for narrative sections (breaking changes plain-language + per-consumer one-liner); prompt-cached |
| B-4-T3 | FEATURE | --out FILE and --post-github-release output modes |

# EPIC C — Multi-format + Dashboard + Playground

Theme: GraphQL + protobuf parsers; tree-sitter static call-site scanner; dashboard v1; Interactive Playground (Scalar); pre-sales sandbox environment
Exit criteria:
  • drift check works on GraphQL SDL and protobuf inputs
  • Dashboard shows cross-service trend view in both browser and Electron
  • Playground tab shows Try It for any registered producer's spec
  • PostgreSQL mode verified; web self-host confirmed

| Story ID | Title | Size | Dependencies |
| --- | --- | --- | --- |
| C-1 | Spike — GraphQL schema diff library | S | — |
| C-2 | Spike — protobuf / buf diff approach | S | — |
| C-3 | GraphQL SDL parser + Diff | M | C-1 |
| C-4 | Protobuf proto3 parser + Diff | M | C-2 |
| C-5 | tree-sitter consumer repo scanner (TS/Python/Go) | L | B-1 |
| C-6 | tree-sitter Rust + Java grammars | M | C-5 |
| C-7 | call_site table + scanner job (cron) | M | C-5 |
| C-8 | Blast radius: union usage events + call sites | S | B-3, C-7 |
| C-9 | radar-ui full shell (nav, dark theme, React Router) | M | A-8 |
| C-10 | radar-ui: Diffs list + Diff detail with blast radius table | M | C-9 |
| C-11 | radar-ui: KPI cards (breaking-changes-30d, consumers-at-risk) | S | C-10 |
| C-12 | Scalar Playground integration — browser and Electron | M | C-9 |
| C-13 | Sandbox environment config (pre-sales base URL + auth injection) | S | C-12 |
| C-14 | PostgreSQL mode; Docker Compose for web self-host; migration parity test | M | A-8-T2 |
| C-15 | Web deployment: radar-api serves Vite bundle from /app; nginx config | S | C-14 |
| C-16 | Design system token audit across radar-ui + Electron window chrome | S | C-9–C-15 |

# EPIC D — Hardening, Policy Engine, SaaS-viable Deploy

Theme: Migration guide generator; full policy engine; multi-org scale; GitHub Release automation; performance tests; security review; runbook
Mode: HARDENING — no new features, only completion, verification, and documentation

| Story ID | Title | Size | Dependencies |
| --- | --- | --- | --- |
| D-1 | Migration guide generator (per-consumer, Claude prose) | M | B-4 |
| D-2 | Full policy engine (allow_override_with: label:drift-ack) | M | A-5 |
| D-3 | --post-github-release automation for release notes | S | B-4 |
| D-4 | Multi-org: OIDC dashboard auth; org-scoped service tokens | M | A-7 |
| D-5 | TimescaleDB hypertable migration for usage_event (opt-in) | S | B-2 |
| D-6 | Performance test suite: check p95 < 5 s, blast-radius p95 < 300 ms | M | All |
| D-7 | Security review: threat model verification, rate limits, token audit | M | All |
| D-8 | End-to-end smoke test automation (Playwright on dashboard) | M | C-9+ |
| D-9 | Runbook: deploy, rollback, on-call procedures | S | All |
| D-10 | Public OpenAPI spec at docs/openapi.yaml | S | A-7, B-1–B-3 |
| D-11 | SBOM (syft), cosign-signed release binaries, cargo audit | S | All |

# EPIC E — Durable Evidence & Differentiator Hardening

Theme: Normalize blast-radius evidence into append-only impact_evidence records; harden CLI fail-mode semantics; advance scanner to S2; prove the full differentiator flow with fixture-driven demo scenario
Business value: Closes the evidence gap — blast radius is now backed by durable, explainable, expiry-aware Evidence records. PR comment shows exactly what is known and why CI is blocking.
Exit criteria:
  • E2E demo scenario test passes: field removed → billing-svc (high, runtime) + mobile-gateway (low, static) → block
  • No blast-radius entry returned without at least one impact_evidence record
  • CLI fail-open / fail-closed / warn behavior explicit, tested, written to Policy Decision
  • PR comment evidence table renders correctly
Status: ALL STORIES DONE ✓

## Story E-1 · impact_evidence Table and Blast-Radius Normalization

Priority: P0 · Size: L · Status: DONE
So that every consumer listed in blast radius has at least one traceable, timestamped Evidence record.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-1-T1 | PREPARATORY | Migration 007_impact_evidence.sql — impact_evidence table with all fields |
| E-1-T2 | FEATURE | blast_radius() writer — produces impact_evidence rows; source_type based on evidence source |
| E-1-T3 | FEATURE | GET /v1/diffs/:id/blast-radius reader — reads from impact_evidence; supports ?max_age_days= |
| E-1-T4 | FEATURE | Evidence expiry job — scheduled task deletes rows past expires_at |

## Story E-2 · Org-Scoped Authorization Audit

Priority: P0 · Size: M · Status: DONE
So that no organization can read, enumerate, or modify another organization's data through any API endpoint.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-2-T1 | FEATURE | Integration test suite: for each resource type, assert org A token returns 403 on org B resource IDs |
| E-2-T2 | FEATURE | Fix any org_id enforcement gaps discovered by E-2-T1; update middleware or query filters |

## Story E-3 · CLI Fail-Mode Hardening

Priority: P0 · Size: S · Status: DONE
So that I can explicitly choose how the CI gate behaves when Radar API is unreachable, recorded in a Policy Decision.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-3-T1 | FEATURE | fail_mode field in .radar.yml; parsing, validation, default=closed; all three mode behaviors |
| E-3-T2 | FEATURE | Policy Decision persistence — POST /v1/policy-decisions; drift check writes a record after every run |

## Story E-4 · PR Comment Evidence Rendering

Priority: P1 · Size: M · Status: DONE
So that I can see exactly which consumers are at risk, why Radar believes that, and the policy verdict — all without leaving GitHub.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-4-T1 | FEATURE | Evidence table renderer — Markdown table; sorts by confidence descending; truncates at 10 rows |
| E-4-T2 | FEATURE | Policy verdict section renderer — verdict badge, fail_mode, required action, override instruction |
| E-4-T3 | FEATURE | Update drift check PR comment to include evidence table and policy verdict sections |

## Story E-5 · Operation-Aware TypeScript Scanner (S2)

Priority: P1 · Size: L · Status: DONE
So that blast-radius confidence reflects whether Radar knows which API operation a call site is targeting.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-5-T1 | FEATURE | TypeScript generated-client detection — tree-sitter identifies API client method calls; emits (method_name → operation) mapping |
| E-5-T2 | FEATURE | Operation correlation logic — resolves detected method names against service spec operations |
| E-5-T3 | FEATURE | Confidence propagation — medium if operation populated, low if operation is NULL |

## Story E-6 · Demo Scenario Fixtures

Priority: P1 · Size: M · Status: DONE
So that we can prove the field removed → evidence → block flow in a single repeatable test.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-6-T1 | PREPARATORY | Create fixture directories: demo-payments-api (v1/v2 specs), demo-billing-svc (usage events), demo-mobile-gateway (TS client) |
| E-6-T2 | FEATURE | Expected PR comment fixture file; deterministic enough for byte-level assertion on structured sections |
| E-6-T3 | FEATURE | Integration test tests/demo_scenario.rs: loads fixtures, seeds DB, runs diff + blast radius + PR comment render |

## Story E-7 · Collection File Scanner — Postman Collection v2.1

Priority: P1 · Size: M · Status: DONE
So that Radar derives Consumer evidence from committed collection files without runtime telemetry.

| Task ID | Hat | Goal |
| --- | --- | --- |
| E-7-T1 | PREPARATORY | CollectionFile struct + parse_collection(path) — deserialise Postman v2.1 JSON; extract name, requests, URL, method, test scripts |
| E-7-T2 | FEATURE | Field-path extraction from test scripts — scan exec lines for .json().<field> patterns |
| E-7-T3 | FEATURE | Consumer auto-registration — upsert Consumer row using info.name; idempotent on (org_id, name) |
| E-7-T4 | FEATURE | Evidence writer — source_type=collection_file, confidence=medium; dedup on INSERT OR IGNORE |
| E-7-T5 | FEATURE | Scanner configuration — collection_paths glob list in scanner config TOML |

# EPIC F — Enterprise Workflow Packaging

Theme: GitHub Action; policy decisions table; acknowledgement workflow; Backstage and CODEOWNERS catalog importers; dashboard enterprise pages
Exit criteria:
  • New repo can install radar-action from docs in under 15 minutes
  • PR comment clearly explains pass / warn / block with evidence
  • Overrides recorded in acknowledgement table and visible in audit trail
Status: ALL STORIES DONE ✓

| Story ID | Title | Size | Status |
| --- | --- | --- | --- |
| F-1 | radar-action — GitHub Action composite action (TypeScript) | L | DONE |
| F-2 | policy_decision table + persistence in radar-api | M | DONE (pre-delivered by E-3-T2) |
| F-3 | Acknowledgement workflow — table + API endpoints + UI | L | DONE |
| F-4 | Backstage catalog-info.yaml importer (polling job) | M | DONE |
| F-5 | CODEOWNERS fallback importer | S | DONE |
| F-6 | Catalog sync status in dashboard UI | S | DONE |
| F-7 | Acknowledgement workflow in dashboard UI (diff detail page, ack button) | M | DONE |
| F-8 | Audit trail page in dashboard UI (paginated, org-scoped) | S | DONE |
| F-9 | Documentation — getting-started, backstage-integration, policy-reference, oidc-setup | M | DONE |

# EPIC F+ — Evolution Rules

Theme: Operator-defined severity overrides per change kind; glob path matching; server-side evaluation in diff response; CLI management; dashboard UI
Status: ALL STORIES DONE ✓

| Story ID | Title | Size | Status |
| --- | --- | --- | --- |
| F+-1 | Migration 016 + evolution_rule CRUD API (POST/GET/DELETE/PATCH) | S | DONE |
| F+-2 | Server-side rule evaluator in get_diff — severity override + applied_rule field | M | DONE |
| F+-3 | CLI radar rule subcommands (add, list, delete, toggle, test) | S | DONE |
| F+-4 | Dashboard UI — EvolutionRulesPage + Governance nav section | S | DONE |

# EPIC G — Runtime Evidence Collection

Theme: OTel collector processor; API gateway adapters; Node/Express and FastAPI middleware SDKs; evidence freshness dashboard; sampling controls; privacy documentation
Exit criteria:
  • At least one real service produces usage Evidence via OTel processor or gateway adapter without custom application code
  • Dashboard shows evidence coverage by service and Consumer
  • Stale evidence is visible and expires predictably
Status: ALL STORIES DONE ✓

| Story ID | Title | Size | Status |
| --- | --- | --- | --- |
| G-1 | Spike — OTel collector processor architecture | S | DONE (OTLP-over-HTTP in radar-api; no separate Go process) |
| G-2 | OTel collector processor — OTLP JSON trace receiver in radar-api | L | DONE |
| G-3 | API gateway adapter — Kong / NGINX log ingestion | M | DONE |
| G-4 | Node/Express middleware SDK (@radar-monitor/sdk) | M | DONE |
| G-5 | FastAPI middleware SDK (Python / ASGI) | M | DONE |
| G-6 | Ingestion sampling controls (per-service sample rate, field-path allow/block list) | S | DONE |
| G-7 | Evidence freshness dashboard page (coverage by service and Consumer) | M | DONE |
| G-8 | Privacy/redaction documentation (runtime-usage-ingestion.md, security-and-privacy.md) | S | DONE |

# EPIC H — Impact-Targeted Artifacts

Theme: Diff+evidence-scoped test generation; deterministic templates per change kind; per-Consumer migration guides; release-note state workflow; generated artifacts in PR comment and dashboard
Exit criteria:
  • For each Breaking Change kind in the 5 templates, Radar generates at least one relevant test Artifact
  • Release Notes include affected Consumers and Evidence
  • Migration Guide is scoped to Consumer usage (call sites + runtime Evidence)
Status: ALL STORIES DONE ✓

| Story ID | Title | Size | Status |
| --- | --- | --- | --- |
| H-1 | Test generation from diff + evidence context (diff_id-only path, no Jira) | L | DONE |
| H-2 | Deterministic test templates per change kind (5 templates: field_removed, required_changed, enum_value_removed, operation_removed, type_changed) | M | DONE |
| H-3 | Per-Consumer migration guides scoped to Consumer usage and call sites | M | DONE |
| H-4 | Release-note state workflow (draft → reviewed → published → superseded) | M | DONE |
| H-5 | Generated test artifacts linked in PR comment | S | DONE |
| H-6 | Artifact review/publish controls in dashboard UI (ReleaseNotesPage status transitions) | M | DONE |

# EPIC I — Public Readiness

Theme: Polished demo repo; public documentation; self-host install guide; benchmark suite; SBOM and signed binaries; demo video script
Mode: HARDENING — no new features
Exit criteria:
  • Public docs state the impact-aware contract drift product promise without caveats
  • Demo works from clean clone with docker compose up
  • CI is green; Enterprise pilot checklist complete
Status: ALL STORIES DONE ✓

| Story ID | Title | Size | Status |
| --- | --- | --- | --- |
| I-1 | Demo repository set: fixtures/demo-payments-api/, demo-billing-svc/, demo-mobile-gateway/ with seeded runtime usage and GitHub workflow | M | DONE |
| I-2 | Polished README with installation, demo scenario, and architecture diagram | M | DONE |
| I-3 | docs/evidence-confidence.md, docs/security-and-privacy.md, docs/demo-scenario.md, docs/enterprise-deployment.md | M | DONE |
| I-4 | Self-host install guide (docs/enterprise-deployment.md) — Docker Compose + PostgreSQL + OIDC | S | DONE (merged into I-3) |
| I-5 | Benchmark suite: drift check p95 < 10 s, blast-radius p95 < 2 s, usage ingest p95 < 500 ms | M | DONE |
| I-6 | SBOM (syft), cosign-signed release binaries, cargo audit, licensing review | S | DONE |
| I-7 | docs/generated-artifacts.md and demo video script | S | DONE |

# Global Definition of Done

Every task must pass before the story is considered complete:
  • Tests written first (TDD: failing test → implementation → green → refactor)
  • No secrets in code or logs
  • cargo clippy -- -D warnings passes / pnpm lint passes
  • ≥ 80% line coverage on new code
  • Contract tests written for any new public interface
  • Feature flag present if task introduces a Claude API call or destructive migration
  • Hand-off artifact written (updated Architecture Memory or Contract Snapshot)
  • Domain Glossary consistent
  • No duplicated logic — abstraction check passed